CO1-AT2- Agile Sprint Planning and User Story Workshops

Problem Statement: Smart Space Debris Monitoring and Collision Avoidance Platform

NAME: S Mani Vardhan Reddy

REG NO: 192424247

SLOT: D

COURSE CODE: CSA1007

1. Project Vision and Stakeholders

Project Vision

The Space Debris Monitoring Platform helps satellite operators track orbital debris, predict collision risks, and receive timely alerts so that satellites can be protected through informed avoidance decisions. The platform aims to reduce collision risk and improve overall space traffic management.

Stakeholders

- Satellite Operators

- Space Traffic Analysts

- Mission Managers

- Space Agencies

- IT Administrators

2. Epics and User Stories

Epic 1: Debris Tracking

US-01: As a satellite operator, I want to view real-time debris positions on a dashboard, so that I can track potential threats to my satellite.

US-02: As a sensor system, I want to send tracking data automatically to the platform, so that debris positions stay updated without manual entry.

Epic 2: Collision Prediction

US-03: As a space traffic analyst, I want to see the calculated collision probability between a satellite and debris, so that I can assess risk levels quickly.

US-04: As a mission manager, I want to receive a recommended avoidance maneuver, so that I can make an informed decision to protect the satellite.

Epic 3: Alerting and Notification

US-05: As a satellite operator, I want to receive an alert when collision risk is high, so that I can act before damage occurs.

US-06: As an IT administrator, I want to configure alert thresholds, so that notifications match mission-specific risk tolerance.

Epic 4: Analytics and Reporting

US-07: As a mission manager, I want to generate an orbital analytics report, so that I can review satellite safety trends over time.

US-08: As a space traffic analyst, I want to view historical debris data, so that I can improve risk prediction models.

Epic 5: User and Access Management

US-09: As an IT administrator, I want to manage user roles and access levels, so that only authorized personnel can view sensitive orbital data.

3. Acceptance Criteria (Given–When–Then)

Acceptance criteria for key user stories are given below.

| User Story | Given | When | Then |
| --- | --- | --- | --- |
| US-01 | the operator opens the dashboard | new debris tracking data is available | the updated debris positions are displayed on the map view. |
| US-03 | a satellite and a debris object are both being tracked | their trajectories come within a defined distance | the system calculates and displays the collision probability. |
| US-05 | the collision risk crosses the configured threshold | the risk evaluation completes | an alert is sent to the satellite operator immediately. |
| US-07 | an operator selects a satellite and a date range | the report request is submitted | the system generates an orbital analytics report for review. |
| US-09 | an administrator adds or edits a user | the role and access level are set | the user's access is updated according to the assigned role. |

4. Product Backlog (Prioritized)

| ID | User Story | Priority | Story Points |
| --- | --- | --- | --- |
| US-01 | View real-time debris positions on a dashboard | High | 5 |
| US-03 | See calculated collision probability | High | 8 |
| US-05 | Receive alert on high collision risk | High | 5 |
| US-04 | Receive recommended avoidance maneuver | High | 8 |
| US-02 | Sensor system sends tracking data automatically | Medium | 3 |
| US-07 | Generate orbital analytics report | Medium | 5 |
| US-06 | Configure alert thresholds | Medium | 3 |
| US-08 | View historical debris data | Low | 3 |
| US-09 | Manage user roles and access levels | Low | 2 |

5. Sprint Backlog (Sprint 1) – Development Tasks

| Task ID | User Story | Development Task | Est. Hours |
| --- | --- | --- | --- |
| T-01 | US-01 | Design dashboard layout for debris visualization | 6 |
| T-02 | US-01 | Implement API to fetch real-time debris position data | 8 |
| T-03 | US-02 | Build sensor data ingestion service | 6 |
| T-04 | US-03 | Implement collision probability calculation module | 10 |
| T-05 | US-03 | Integrate risk display on operator dashboard | 5 |
| T-06 | US-05 | Build alert generation and delivery service | 6 |
| T-07 | US-05 | Write unit tests for alert triggering logic | 4 |

6. Story Point Estimation (Fibonacci Sequence)

Story points are estimated using the Fibonacci sequence (1, 2, 3, 5, 8, 13) based on complexity, effort, and uncertainty.

| User Story | Story Points | Justification |
| --- | --- | --- |
| US-01 | 5 | Requires UI work plus integration with live tracking data; moderate complexity. |
| US-02 | 3 | Straightforward data ingestion task with a defined data format. |
| US-03 | 8 | Involves trajectory comparison and probability calculation; higher algorithmic complexity. |
| US-04 | 8 | Depends on collision prediction output and requires maneuver logic; complex. |
| US-05 | 5 | Alert logic is moderately complex and depends on threshold configuration. |
| US-06 | 3 | Simple configuration feature with limited scope. |
| US-07 | 5 | Requires data aggregation across multiple sources for reporting. |
| US-08 | 3 | Read-only historical data view with minimal logic. |
| US-09 | 2 | Standard role-based access control feature, low complexity. |

7. Sprint Goal

By the end of Sprint 1, the team will deliver a working debris tracking dashboard with real-time position updates, an initial collision probability calculation module, and an automated alert system for high-risk events, giving satellite operators a functional first view of orbital threats.

8. Sprint Deliverables

- Functional debris tracking dashboard showing real-time positions

- Sensor data ingestion service integrated with the platform

- Collision probability calculation module with risk display

- Alert generation and delivery service for high-risk events

- Unit-tested alert triggering logic

- Sprint review demo and updated product backlog for Sprint 2

Code of Conduct

I  S Mani Vardhan Reddy(192424247) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action